DATE : 28-SEP-24

RIG:       ADM-688

WELL: Zulf-1262

ADM-688 Mud Logistics Plan

| Operation Details | Logistics |
| --- | --- |
| Preparation for ZULF-1262 8-1/2” section | - Receive 2,200 BBL of barite-free Rheliant OBM Request staging: 1,800 BBL of 84 PCF CaCl2 Brine |
| RIH with C/O ASSY.. | - Request backload boat for barite OBM will recover from the well. - keep only 300 BBL in Pit #1 for the next well. Request to the rig: - 1,800 BBL of CaCl2 brine. - Brine & SAMAA wash chemicals. - filtration unit.  ? |
| First day of Drilling 8.5" Section: | Once 1800 BBL Brine loaded on boat, Request staging: (for next well) - 2,000 BBL of 84 PCF brine, - brine and SAMAA wash chemicals. -OBM chemicals if needed |
| After Displace well to CaCl2 brine. | - Request needed OBM chemicals to the rig for the next well. |